AI STUDY BUDDY

TESTING PHASE REPORT

Project Name: AI Study Buddy

Team ID: SWTID-2026-9721

Technology Stack: Node.js, Express.js, MongoDB, Mongoose, Google Gemini AI

Document Status: Complete & Executed

Testing Result: 18 / 18 Test Cases Passed

Backend API Testing and Validation Documentation

# 1. Introduction

AI Study Buddy is a secure AI-powered study assistance and learning support application developed to support study material management, learning assistance, question answering, summarization, and AI-assisted study support. The backend exposes RESTful API endpoints through Node.js and Express.js, stores application data using MongoDB with Mongoose, and integrates Google Gemini AI for intelligent study material summarization.

The testing phase was performed to validate the major backend components, authentication mechanisms, database operations, AI integration, security middleware, request validation, logging, and error handling. The purpose of this report is to document the executed test cases, expected and actual results, identified bugs, resolutions, and the final execution status of the project.

## 1.1 Testing Objectives

Verify that the Node.js and Express.js server starts successfully without runtime errors.

Validate environment configuration and database connectivity.

Verify JWT-based authentication and bcryptjs password hashing.

Validate user registration, login, study material creation, and study material retrieval APIs.

Verify Google Gemini AI client initialization and AI summarization functionality.

Test request validation, security headers, rate limiting, CORS, and HTTP logging.

Verify that malformed requests are handled gracefully without crashing the server.

Identify, track, and resolve defects found during execution.

# 2. Project Stack & Architecture

The AI Study Buddy follows a backend-oriented REST architecture. Each technology is responsible for a specific layer of the application, from server execution and routing to data persistence, authentication, security, and artificial intelligence.

| Component | Technology | Usage in AI Study Buddy |
| --- | --- | --- |
| Runtime Environment | Node.js | Server-side execution environment |
| Web Framework | Express.js | REST API routing and middleware management |
| Database | MongoDB / MongoDB Atlas | NoSQL document database |
| Database ODM | Mongoose | Schema modeling for Users and Study Materials |
| AI Integration | Google Gemini AI (@google/genai) | Study assistance and AI summarization |
| Security & Authentication | JWT & bcryptjs | Authentication tokens and password hashing |
| Middlewares | Helmet, Rate Limit, CORS, Morgan | Security headers, request limiting, CORS control, and logging |

## 2.1 High-Level Architecture

The request flow begins with a client sending an HTTP request to the Express.js API. Express routes the request through the required middleware and controller logic. Authentication-protected requests are verified using JWT. Valid application data is persisted in MongoDB through Mongoose. When AI processing is required, the backend sends the prepared prompt to Google Gemini AI and returns the generated response to the client.

CLIENT / FRONTEND
        ↓
EXPRESS.JS REST API
        ↓
SECURITY & VALIDATION MIDDLEWARE
        ↓
AUTHENTICATION (JWT + bcryptjs)
        ↓
CONTROLLERS / ROUTES
        ↓
 ┌───────────────┬─────────────────┐
 ↓               ↓                 ↓
MONGODB       GEMINI AI       ERROR HANDLER
 (Mongoose)   (@google/genai)      ↓
 ↓               ↓             JSON RESPONSE
 └───────────────┴─────────────────┘

# 3. Testing Strategy

Testing was carried out at the API and backend integration level. The executed cases cover server startup, environment configuration, database connectivity, authentication, CRUD-style study material operations, AI processing, validation, security middleware, logging, and exception handling.

Each test case contains a unique identifier, the technology or component under test, the scenario and endpoint, expected behavior, actual execution result, and final status. A test case is marked PASS when the observed behavior matches the intended behavior.

# 4. Executed Test Cases Matrix

| TC ID | Technology Tested | Scenario & Endpoint | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Node.js + Express | Server Startup on PORT 5000 | Server launches without errors | Express server running on port 5000 | PASS |
| TC-002 | Node.js (dotenv) | Load Environment Config | .env variables loaded properly | All keys loaded successfully | PASS |
| TC-003 | MongoDB + Mongoose | Database Connection Test | Mongoose connects to DB | MongoDB Connected successfully | PASS |
| TC-004 | Node.js (JWT) | Sign auth tokens with secret | JWT token generated | Bearer Token generated | PASS |
| TC-005 | Node.js (bcryptjs) | Password Hashing | Plain password converted to hash | Salt & Hash stored in DB | PASS |
| TC-006 | Mongoose + Express | POST /api/auth/register | New user record saved in MongoDB | Returns 201 Created + User JSON | PASS |
| TC-007 | Mongoose + Express | POST /api/auth/login | Compare bcrypt password & return JWT | Returns 200 OK + Access Token | PASS |
| TC-008 | Mongoose + Express | POST /api/study-materials (Create Study Material) | Save study material document with User ID reference | Returns 201 Created + Study Material Data | PASS |
| TC-009 | MongoDB + Express | GET /api/study-materials (Fetch All Study Materials) | Query MongoDB for study material documents | Returns 200 OK + List of Study Materials | PASS |
| TC-010 | MongoDB + Express | GET /api/study-materials/:id (Fetch Single Study Material) | Fetch single document by ObjectId | Returns 200 OK + Study Material Document | PASS |
| TC-011 | Google Gemini AI | Initialize @google/genai client | Client ready with Gemini API Key | Gemini SDK setup successful | PASS |
| TC-012 | Google Gemini AI | POST /api/ai/summarize | Process text prompt and generate summary | Returns 200 OK + AI Summary | PASS |
| TC-013 | Express Validator | Invalid Payload to Route | Intercept bad fields and reject | Returns status 400 Bad Request | PASS |
| TC-014 | Express (Helmet) | Security Headers Verification | Sets HTTP security headers | Headers present in response | PASS |
| TC-015 | Express (Rate Limit) | Request Limit Breaching | Restrict spamming requests | Returns status 429 Too Many Requests | PASS |
| TC-016 | Express (CORS) | Allowed Frontend Cross-Origin | Permit requests from allowed origin | Request allowed smoothly | PASS |
| TC-017 | Express (Morgan) | Terminal Request Logging | Log HTTP status codes & routes | Request logged in terminal | PASS |
| TC-018 | Express Error Handling | Malformed Request Handling | Prevent server crash on error | Returns error response gracefully | PASS |

# 5. Functional Testing Details

## 5.1 Server and Environment Validation

The initial tests confirmed that the Node.js runtime and Express.js server were operational. The application successfully started on port 5000. Environment variables were loaded using dotenv, allowing sensitive configuration such as database and authentication settings to be maintained outside the source code.

## 5.2 Database Connectivity and Persistence

MongoDB connectivity was verified through Mongoose. The connection was established successfully, and application data could be persisted and retrieved using the defined Mongoose models. User and Study Material documents were validated through registration and study material API operations.

## 5.3 Authentication and Authorization

JWT authentication was tested by generating an access token after successful authentication. bcryptjs password hashing was also verified to ensure that plain-text passwords are converted into salted hashes before storage. Protected study material operations were tested with authentication middleware.

## 5.4 Blog API Operations

The study material endpoints were tested for creation and retrieval. POST /api/study-materials successfully created a study material document associated with the authenticated user. GET /api/study-materials returned the available study material records, while GET /api/study-materials/:id successfully retrieved an individual study material document using its MongoDB ObjectId.

## 5.5 Google Gemini AI Integration

The Google Gemini AI integration was tested through the @google/genai client. The client initialized successfully using the configured API key. The POST /api/ai/summarize endpoint accepted text and returned an AI-generated summary.

## 5.6 Validation, Security and Logging

Invalid request payloads were rejected with HTTP 400 responses. Helmet security headers were verified in the response. Rate limiting correctly returned HTTP 429 when the configured request limit was exceeded. CORS permitted requests from the configured frontend origin, and Morgan recorded HTTP requests and response information in the terminal.

## 5.7 Error Handling

Malformed requests were tested to ensure that the application did not terminate unexpectedly. The centralized error handling behavior returned an appropriate error response and allowed the server process to continue running.

# 6. Bug Tracking Report

| Bug ID | Component | Feature / Issue Description | Severity | Status | Resolution |
| --- | --- | --- | --- | --- | --- |
| BUG-001 | Express Middleware | Users created study materials without passing valid JWT in header. | High | Closed | Applied authentication middleware to the /api/study-materials route. |
| BUG-002 | Google Gemini AI | AI summarize request failed when MongoDB study material text was extremely long. | Medium | Closed | Truncated input text length before passing to Gemini SDK. |

## 6.1 Bug Resolution Summary

Two defects were identified during testing. BUG-001 was related to authorization enforcement on the study material creation route. The issue was resolved by applying authentication middleware so that a valid JWT is required before a user can create study material. BUG-002 was related to excessively long input text being sent to the Gemini summarization process. The issue was resolved by truncating the input to an acceptable length before invoking the Gemini SDK.

# 7. Final Testing Execution Summary

| Metric | Result |
| --- | --- |
| Backend Environment | Node.js & Express.js REST API |
| Database Engine | MongoDB Atlas via Mongoose ODM |
| AI Engine | Google Gemini AI (@google/genai) |
| Total Planned & Executed Tests | 18 |
| Passed | 18 |
| Failed | 0 |
| Overall Test Pass Rate | 100% |
| Execution Result | All executed test cases passed |

TESTING STATUS: 18 / 18 PASS

The completed test execution indicates that all 18 planned test cases passed successfully. The major backend functions covered in this phase behaved according to their expected results, and the two identified defects were closed through targeted fixes.

# 8. Quality and Security Observations

Authentication is enforced for protected study material operations using JWT.

Passwords are protected using bcryptjs hashing instead of storing plain-text passwords.

Environment-based configuration is used for application settings and sensitive keys.

Helmet is used to add HTTP security headers.

Rate limiting is used to reduce excessive or abusive request traffic.

CORS is configured to control cross-origin API access.

Morgan provides request and response logging for backend monitoring.

Input validation prevents invalid payloads from reaching application logic.

AI input is constrained before being passed to the Gemini service.

Centralized error handling prevents malformed requests from causing an uncontrolled server failure.

# 9. Tested API Endpoint Overview

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /api/auth/register | Create a new user account |
| POST | /api/auth/login | Authenticate user and return access token |
| POST | /api/study-materials | Create study material for an authenticated user |
| GET | /api/study-materials | Fetch all available study materials |
| GET | /api/study-materials/:id | Fetch a single study material using its ObjectId |
| POST | /api/ai/summarize | Generate an AI-based study summary from supplied text |

# 10. Conclusion

The AI Study Buddy testing phase was completed with 18 executed test cases. All 18 test cases passed, resulting in a 100% execution pass rate. The testing covered the application runtime, REST API layer, MongoDB persistence, Mongoose models, JWT authentication, bcryptjs password hashing, Google Gemini AI integration, input validation, security middleware, CORS, rate limiting, logging, and error handling.

The two bugs identified during the testing process were resolved successfully. The first fix strengthened access control for study material creation by requiring valid JWT authentication. The second fix improved AI summarization reliability by controlling excessively long input text before it was sent to Gemini. Based on the documented execution results, the backend has completed the defined testing phase successfully and is ready for the next project stage, subject to any additional deployment, performance, security, or production-environment validation required by the project team.