Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID |  |
| Project Name |  |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I can register for AI StudyBuddy using my email and password. | 2 | High | Member 1 |
| Sprint-1 | User Authentication | USN-2 | As a user, I can log in securely to access my study dashboard. | 1 | High | Member 1 |
| Sprint-2 | AI Study Assistant | USN-3 | As a student, I can ask study questions and receive AI-generated explanations. | 3 | High | Member 2 |
| Sprint-2 | Study Materials | USN-4 | As a student, I can upload or access study materials for learning. | 2 | Medium | Member 2 |
| Sprint-1 | User Authentication | USN-5 | As a user, I can log into AI StudyBuddy with my email and password. | 1 | High | Member 1 |
|  | Dashboard |  |  |  |  |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 01 Sep 2026 | 06 Sep 2026 | 20 | 06 Sep 2026 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 |  |  |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 |  |  |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 |  |  |

Velocity:

Velocity: For AI StudyBuddy, if the team completes 20 story points in a 6-day sprint, average velocity per day = 20 ÷ 6 = 3.33 story points/day.

Burndown Chart:

Burndown Chart: For AI StudyBuddy, the burndown chart shows the remaining story points against the sprint days. The remaining work should decrease as tasks are completed.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts